Project Planning Phase

Project Tracker · Velocity · Burndown Chart

College Library Book Request System

| Date | 11 July 2026 |
| --- | --- |
| Project Name | College Library Book Request System |
| Maximum Marks | 5 Marks |

Project Tracker (4 Marks)

The table below tracks sprint execution for the College Library Book Request System. Students request books through a custom form; the system validates the issue date is not in the past, auto-generates a request number, and notifies the librarian. All sprints completed on schedule.

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 01 June 2026 | 06 June 2026 | 10 | 06 June 2026 |
| Sprint-2 | 7 | 6 Days | 07 June 2026 | 12 June 2026 | 7 | 12 June 2026 |
| Sprint-3 | 4 | 6 Days | 13 June 2026 | 18 June 2026 | 4 | 18 June 2026 |
| Sprint-4 | 6 | 6 Days | 19 June 2026 | 24 June 2026 | 6 | 24 June 2026 |
| TOTAL | 27 | 24 Days Total — All Sprints On Schedule |  |  |  |  |

Velocity

Velocity measures the average number of story points completed per sprint. For the Library Book Request System, the team maintained consistent delivery across all four sprints.

Formula:  Velocity = Total Story Points Completed ÷ Number of Sprints  =  27 ÷ 4  =  6.75 Story Points per Sprint

| Total Story Points | Number of Sprints | Sprint Duration (Days) | Velocity |
| --- | --- | --- | --- |
| 27 | 4 | 6 Days per Sprint | 6.75 SP / Sprint |

Sprint Scope & Burndown Reference

The following table shows the story points delivered per sprint and the cumulative remaining points — the data that drives the burndown chart below.

| Sprint | Key Deliverable (Library System) | Story Points | Cumulative Remaining |
| --- | --- | --- | --- |
| Sprint-1 | Custom Book Request Form · Date Validation · Auto Request Number · Librarian Notification | 10 | 17 |
| Sprint-2 | Book Availability Check · Request Status Tracking · Librarian Approval Workflow | 7 | 10 |
| Sprint-3 | Record Management · Reporting & History | 4 | 6 |
| Sprint-4 | Security · System Testing · Application Deployment | 6 | 0 |

Burndown Chart Data

A burndown chart shows work remaining versus time. The ideal line runs from 27 story points on Day 1 to 0 on Day 24. The table below captures the actual burn at the end of each sprint.

| Day | Sprint | Planned Remaining SP | Actual Remaining SP | SP Burned Today | Status |
| --- | --- | --- | --- | --- | --- |
| Day 1 | Sprint-1 | 27 | 27 | 0 | In Progress |
| Day 6 | Sprint-1 | 17 | 17 | 10 | Sprint-1 Done ✓ |
| Day 12 | Sprint-2 | 10 | 10 | 7 | Sprint-2 Done ✓ |
| Day 18 | Sprint-3 | 6 | 6 | 4 | Sprint-3 Done ✓ |
| Day 24 | Sprint-4 | 0 | 0 | 6 | Sprint-4 Done ✓ |

Reference: https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

Reference: https://www.atlassian.com/agile/tutorials/burndown-charts